Flux

Project Plan & Build Roadmap

Owner: Ting Geidel  |  Cadence: 3-5 hrs/week  |  Target ship: ~10-12 months

1. Vision

Flux is a fitness app for women that builds a personalized training and nutrition plan from where you actually are: your body, your cycle, your data, and what you actually want. Then it keeps the plan tuned as your body and cycle change.

The market has nutrition apps that ignore training, training apps that ignore nutrition, and cycle apps that ignore both. The few apps doing cycle-aware fitness do not personalize the starting plan from real user data. Flux closes that gap.

Positioning

•	Tagline: "Train with your cycle, not against it."

•	Primary audience: Women 22-45 who care about fitness and feel generic apps don't fit them.

•	Secondary audience (v2): Men, using the same engine reframed as circadian and recovery-aware.

•	Honest differentiator: Onboarding combines photo upload, lifestyle questions, and optional biometrics, the plan adapts as the user moves through cycle phases, and an AI Coach with memory of their day, cycle, and goals is always available to log a meal, suggest dinner, or explain why today's workout looks the way it does.

What Flux is not

•	A body composition measurement tool. Photos are anchors and inputs, not biometric scans.

•	A medical app. No diagnosis, no treatment, no health outcome claims.

•	A social network. No feed, no followers, no comparison features in v1.

•	A general fitness app. The wedge is women-first and cycle-aware.

2. The Cycle Engine

The plan engine maps the user's current cycle phase to a training and nutrition focus. The phase windows below assume a standard 28-day cycle and scale proportionally for users with different cycle lengths.

Phase

Days (28-day cycle)

Training Focus

Nutrition Focus

Menstrual

Days 1-5

Low intensity, mobility, recovery

Iron-rich foods, moderate calories

Follicular

Days 6-13

Strength, high intensity, PRs

Higher carbs, fuel for output

Ovulatory

Days 14-16

Peak performance, plyometrics

Sustained calories, hydration

Luteal

Days 17-28

Endurance, steady-state, lower volume

Higher protein, more fat, magnesium

These mappings are guidelines, not prescriptions. The app explains the reasoning behind each day's plan so users learn their own patterns. Users can override any day's plan if it doesn't fit how they feel.

3. V1 Scope

Everything below ships in v1. Nothing else does. Scope discipline is the single biggest predictor of whether this project ever launches.

App structure: 5 tabs

•	Home (default). Today's plan card, current phase, quick-log buttons, daily progress rings (calories, protein, workouts). First thing users see. Concrete and scannable.

•	Log. Photo food logging, manual food search, workout logging, water tracking. The action-taking tab.

•	Coach. AI chat with scoped memory of user's day, cycle, goals, and preferences. The differentiated feature. Opt-in, not the home screen.

•	Plan. This week's workouts, nutrition targets by phase, cycle calendar.

•	Progress. Before photo, current photo prompts, biometric trends, workout consistency, cycle history.

V1 features (ships)

•	Onboarding flow. Photo upload (current + goal), 8-10 lifestyle questions, optional biometrics section (DEXA, InBody, blood panels, RHR), "skip if you don't have these."

•	Cycle tracking. User enters last period start and average cycle length. App calculates current phase and stores history. It will send reminders on dates close to their “predicted period” date to log period.

•	Personalized weekly plan. Claude API generates 4-5 workouts and nutrition targets per week, tuned to current phase, refreshed weekly.

•	Daily home screen. Today's workout, today's nutrition targets, current phase indicator, a short "why today looks like this" note.

•	Photo-based food logging. User snaps a meal, Claude vision identifies items and estimates portions, user confirms or edits before saving.

•	Manual food search. Fallback when photo logging fails or user prefers typing. Database seeded from Open Food Facts.

•	Workout logging. Mark complete, log sets, reps, weight.

•	Biometrics input page. User can add or update DEXA, body comp, blood panel, wearable metrics anytime. Plan refines as data improves.

•	Progress view. Before photo + new photo every 4 weeks. Cycle calendar. Workout consistency view.

•	Coach tab (the differentiator). Persistent AI chat. User can type or photo anything: log meals, ask why their workout looks the way it does, ask for dinner ideas, ask how they're tracking. Always-visible suggested prompts ('What should I eat for dinner?', 'Log my lunch', 'How am I doing this week?'). One opt-in daily proactive nudge at user-chosen time with real context ('You're at 95g protein with a 140g target. Want a dinner idea?'). 'Ask Coach' deep-link buttons on Home, Plan, and Log screens that open Coach with a pre-filled, relevant prompt.

Coach memory model (what the AI sees)

Scoped memory, not general memory. The Coach gets just enough context to feel smart without ballooning cost or privacy exposure.

•	Always in context: today's food log, today's plan, current cycle phase and day, original onboarding goals, this week's workout completion.

•	Pulled in when relevant: last 4 weeks of cycle phase patterns, user preferences and rules ("no dairy," "prefers mornings," "hates burpees"), recent Coach conversations when contextually useful.

•	Never sent: other users' data, anything user marked as private, cycle data older than 6 months unless specifically asked.

•	Model routing: Claude Haiku for routine chat (food logging, simple questions), Claude Sonnet only for complex coaching moments. 5-10x cost reduction vs. using one model for everything.

Explicitly NOT in v1 (defer to v2+)

•	Apple Watch / Oura / Garmin / Whoop auto-sync

•	Supplement suggestions (requires legal review before shipping)

•	Men's mode and open audience

•	Sleep tracking (depends on wearables)

•	Social or community features

•	Apple Health integration beyond strictly necessary

•	Workout video library (text and image plans only in v1)

•	More than one proactive nudge per day (v1.5+, requires careful tuning)

4. Tech Stack

Optimized for shipping with 3-5 hours/week, learning modern mobile development, and keeping recurring cost near zero until there's real revenue.

Layer

Tool

Why

Mobile framework

React Native + Expo

One codebase ships to iOS and Android. Expo removes most native pain.

Language

TypeScript

Catches bugs at compile time. Worth the small learning curve.

Backend / Auth / DB

Supabase

Postgres database, auth, file storage on a generous free tier.

AI plan + vision

Anthropic API (Claude)

Plan generation, photo food logging, Coach chat with scoped memory. Haiku for routine chat, Sonnet for complex coaching.

Subscriptions

RevenueCat

Handles iOS and Android in-app purchases, free until real revenue.

Food data seed

Open Food Facts

Free open-source food database for manual search fallback.

Push notifications

Expo Notifications

Free, no Firebase setup needed.

Analytics

PostHog (free tier)

Understand what features users actually use.

Error tracking

Sentry (free tier)

Catches production bugs you would otherwise never see.

Design

Figma (free)

Mock screens before coding them. Saves hours.

Code editor

Cursor or VS Code + Claude Code

AI-assisted coding. Cursor has it built in.

5. Roadmap

Five phases over ~10-12 months at 3-5 hours/week. Each phase ends with something tangible, not just "more code written."

Phase

Timeline

Deliverables

Phase 1

Months 1-2

Dev environment, React Native + Expo running, Supabase project, Anthropic API key, onboarding screen skeleton, basic navigation, auth flow

Phase 2

Months 3-4

Cycle tracking and phase math, database schema, food database seeded from Open Food Facts, manual food search and log, workout log UI

Phase 3

Months 5-7

Claude API plan generation, daily home screen, weekly plan view, photo food logging with Claude vision, biometrics input, progress view, Coach tab with chat history, user-context compilation, suggested prompts UI, deep-link buttons from other screens, one daily proactive nudge with push notifications

Phase 4

Months 8-10

Visual polish, bug fixing, TestFlight beta with 10-20 users, App Store and Google Play submission, landing page, legal review of privacy policy

Phase 5

Months 11-12+

Public launch, content marketing on TikTok and Instagram, real-user iteration, planning v2 (wearables, advisor loop, barcode, men mode)

Why this timeline is realistic

At 3-5 hours/week, you'll get roughly 150-250 productive hours over the build. A solo-dev mobile app typically takes 300-600 productive hours from scratch. The gap closes because:

•	Claude Code accelerates the actual coding 2-3x for someone at your experience level

•	Expo eliminates most native iOS/Android setup work

•	Supabase eliminates building auth, database, and storage from scratch

•	V1 scope is intentionally tight

Anyone telling you "ship in 8 weeks" is selling a course, not building an app.

6. Budget

Year-one cash costs. Time is the bigger investment, but this is the dollar number.

Item

Cost

When

Apple Developer Program

$99/yr

Before Phase 4

Google Play Developer

$25 one-time

Before Phase 4

Domain name

$12-20/yr

Phase 1

Supabase (auth, DB, storage)

$0 (free tier)

Phase 1+

RevenueCat (subscriptions)

$0 until $2.5k MRR

Phase 4

Anthropic API (plan gen + vision)

$30-60/mo dev, $1.50-3/user/mo at scale (Haiku for routine, Sonnet for complex)

Phase 3+

Privacy policy + ToS (legal review)

$500-1500

Phase 4

Logo + brand kit

$0-200 (Fiverr or DIY)

Phase 4

App Store screenshots and assets

$0 (DIY in Canva or Figma)

Phase 4

TOTAL YEAR ONE

$950-2700

The legal review line is the one I'd most caution against skipping. Cycle data has real exposure (state laws like Washington's My Health My Data Act, post-Dobbs subpoena risk). A privacy policy generator alone is not enough. Budget for at least one consult with a privacy attorney before launch.

7. Legal & Privacy Guardrails

Cycle data is sensitive health data. Treat it that way from day one.

Data handling rules (non-negotiable)

•	Cycle data encrypted at rest in Supabase

•	Offer users a local-only storage mode (cycle data never leaves their device)

•	Never sell, share, or use cycle data for advertising. Ever.

•	Delete-everything button that actually works on day one

•	Comply with Washington's My Health My Data Act (strictest US law currently)

•	Privacy policy reviewed by a real attorney before launch

Content rules

•	Never give medical advice. Use "many women find" not "you should."

•	Never diagnose. The app surfaces patterns, the user decides what to do.

•	No supplement-by-name recommendations in v1 (FDA territory)

•	All cycle and nutrition guidance includes a "discuss with your provider" line

Cautionary reference

Flo Health was hit with an FTC settlement for sharing cycle data with Facebook for ad targeting. The brand damage and legal cost dwarfed any short-term gain. Do not be Flo.

8. Monetization

•	Pricing: $9.99/month or $59.99/year (~50% discount on annual).

•	Free trial: 7 days, full feature access.

•	No freemium. Free users in fitness apps are expensive to support and rarely convert. Trial converts better.

•	Target year-one mix: 70% annual, 30% monthly. Annual is the cashflow lifeline for indie apps.

•	Lifetime deal (optional, post-launch): $199 one-time, capped at first 500 buyers. Generates cash for marketing and locks in early evangelists.

9. Marketing Plan

The biggest risk isn't building, it's nobody finding the app. Marketing starts in Phase 3, well before launch.

Content strategy (starts month 5)

•	Primary channel: TikTok and Instagram Reels. Cycle-synced training content has organic distribution that other fitness content doesn't.

•	Posting cadence: 3-5 short videos per week, 30-60 seconds each.

•	Content pillars: (1) Phase-specific training tips, (2) phase-specific nutrition, (3) myth-busting common cycle and fitness misinformation, (4) behind-the-scenes of building Flux, (5) "asked my Coach" content showing real AI-powered coaching moments (with permission and anonymized data).

•	Goal by launch: 2-5k engaged followers. If you can't get there organically, the app won't convert either.

Launch tactics

•	TestFlight beta: 10-20 users from your network, 4 weeks before public launch

•	Soft launch on Product Hunt and Reddit (r/xxfitness, r/Fitness, relevant niches)

•	Early-bird annual pricing for first 30 days ($39.99 instead of $59.99)

•	Outreach to 5-10 women's health newsletter writers and creators in the space

10. Honest Risk Register

Things that could kill this project. Naming them now so they don't become surprises later.

High-probability risks

•	Scope creep. You will be tempted to add features. Don't. Re-read the v1 scope section.

•	Energy bleed from AZL. Your day job is intense. Build a sustainable rhythm or this dies in month 4.

•	Marketing not built in parallel. Finish the app, only then start marketing, and you'll have a beautiful app with zero users.

Medium-probability risks

•	App Store rejection. Apple is strict on health-adjacent apps. Build the privacy and disclaimer framework correctly from day one.

•	Cycle data legal exposure. Mitigated by the guardrails in section 7, but the landscape can shift.

•	Claude API cost surprises. Monitor usage in dev. Set hard spend limits.

Low-probability but high-impact risks

•	Major competitor launches the same feature set. Possible but unlikely. The cycle + photo + biometrics integration is genuinely hard to pull off.

•	React Native or Expo deprecates something critical. Mitigated by sticking to mainstream packages.

Coach-specific risks

•	Users don't engage with the Coach tab. Mitigation: suggested-prompts UI always visible, deep-link buttons from other screens drive contextual entry, daily nudge pulls users in. Track engagement and iterate on prompts based on what people actually tap.

•	Proactive nudges feel nagging or judgmental. Mitigation: one nudge/day max, user-controlled timing, tone guidelines for nudge templates (helpful neighbor, not drill sergeant), explicit care around cycle-aware messaging (no "you've been undereating protein" during PMS). Design nudge templates as a deliberate exercise in Phase 3, not an afterthought.

•	Coach gives bad advice. Mitigation: system prompt constrains the Coach (no medical advice, no calorie targets below the user's BMR floor, no aggressive cutting recommendations, always validate feelings before suggesting changes). Test edge cases in beta before public launch.

•	Coach memory leaks across users or sessions. Mitigation: strict context isolation per user, every API call explicitly passes only that user's context, code review with attention to this before launch.

11. Success Metrics

How we'll know if Flux is working. These are honest, not aspirational.

Phase 4 (beta) success looks like

•	10-20 beta users actively using the app for 4+ weeks

•	At least 5 users say they'd pay for it

•	Day-7 retention above 40% (industry average for fitness apps is 25-35%)

Phase 5 (year one) success looks like

•	Floor: 50 paying users (~$3-6k revenue). Validates the concept.

•	Real: 200-500 paying users (~$12-30k revenue). Meaningful side income.

•	Stretch: 1000+ paying users ($60k+). The project pays for itself many times over.

If you're under 50 paying users after a full year of launch + marketing, the honest call is to either pivot (different audience, different feature focus) or sunset gracefully. Sunk cost is not a reason to keep going.

12. Week 1 (Starts Now)

The single biggest risk to any solo project is never starting. Week 1 is about removing friction, not building features.

Week 1 tasks (target: 3-5 hours total)

•	Install Node.js (LTS) from nodejs.org. ~15 min.

•	Install Expo CLI: run "npm install -g expo-cli" in your terminal. ~5 min.

•	Install the Expo Go app on your phone from the App Store or Play Store. ~5 min.

•	Create the project: run "npx create-expo-app flux" in a folder you'll remember. ~10 min.

•	Run the default app: "cd flux && npx expo start", scan the QR code with your phone. The default app should load. ~15 min.

•	Create a free Supabase account at supabase.com. Start a new project named "flux." Save the project URL and anon key somewhere safe. ~15 min.

•	Create an Anthropic API account at console.anthropic.com. Generate an API key, save it securely. Set a $20/month spend cap while developing. ~15 min.

•	Install Cursor (or VS Code + the Claude Code CLI). Open the flux folder. ~10 min.

•	Play. Change the text on the default home screen. Add a button. Watch it update live on your phone. The point is to feel that the tools work. ~1-2 hrs.

•	Start a build log. A single Google Doc called "Flux Build Log." Each session: what you did, what worked, what's next. The single most important habit for solo projects. ~10 min.

End of week 1 state

•	Dev environment fully working

•	Default Expo app running on your phone

•	Supabase and Anthropic API keys saved

•	Cursor or VS Code open and ready

•	Build log started

That's it. No features yet, just the runway. Next week we design the onboarding flow.

13. Open Questions

•	Final app name (Flux is the working name. Check trademark availability before launch.)

•	Brand color palette and typography (decide in Phase 4)

•	Whether to add an email waitlist landing page during Phase 1-2 to start building audience early

•	Whether to release a content-only Instagram or TikTok account starting month 2 to test the marketing thesis before the app ships

•	V2 wearable priority: Apple Watch first or Oura first (depends on what beta users ask for)

This is a living document. Update it as you learn.